## Project MVP & Scope

### Project Title: Safety Testing of Large Language Models (LLMs) in Low Resource Languages: A Case Study on Swahili

### Minimum Viable Product (MVP)

The Minimum Viable Product (MVP) for this project defines the smallest complete implementation required to answer the research questions in a rigorous, ethical, and feasible manner within the allocated timeframe. The MVP focuses exclusively on evaluation rather than model development or deployment.

The core objective of the MVP is to systematically evaluate the safety behaviour of existing large language models when interacting in Swahili, a low resource language, using both automated safety metrics and culturally grounded human judgement.

### In Scope Elements

The following components are explicitly included in the MVP:

- Language Scope: Swahili only. No additional African or low resource languages will be evaluated.

- Task Scope: Safety evaluation of model outputs. This includes analysing harmful content generation, refusal behaviour, bias, and cultural appropriateness.

- Models:

  - One generative multilingual LLM (Gemma 2) for response generation.

  - One or more multilingual encoder-based models or classifiers (e.g., XLM-R, Detoxify Multilingual) for automated toxicity and safety scoring.

- Datasets:

  - Translated Swahili prompts derived from existing English safety benchmarks (e.g., SafetyPrompts).

  - Native Swahili text sourced from publicly available corpora (AfriHate and Mwitiderrick Swahili datasets).

- Evaluation Methods:

  - Automated evaluation using multilingual toxicity and hate-speech classifiers.

  - Human evaluation conducted by native Swahili speakers using a three-level safety scale (Safe, Borderline, Unsafe).

- Outputs:

  - A curated Swahili safety evaluation dataset.

  - Quantitative safety metrics and qualitative analysis of model behaviour.

  - Identification of safety gaps, failure cases, and cross-lingual inconsistencies.

### Out of Scope Elements

To maintain focus and feasibility, the following are explicitly excluded from the MVP:

- Fine-tuning, reinforcement learning from human feedback (RLHF), or any form of model training.

- Deployment of interactive systems, chatbots, APIs, or user-facing applications.

- Evaluation of languages other than Swahili.

- Real-time moderation systems or production-level safety pipelines.

- Performance benchmarking unrelated to safety (e.g., accuracy on downstream NLP tasks).

### Rationale for Scope Decisions

Restricting the project to Swahili and to evaluation-only activities ensures methodological depth, ethical control, and clarity of contribution. The chosen scope aligns directly with the identified research gap in multilingual AI safety and allows the project to deliver a focused, reproducible Swahili safety benchmark that can serve as a foundation for future work on other low resource languages.

This MVP definition is final and will guide all subsequent implementation, experimentation, and analysis phases of the project.